DRAFT SCOPE OF WORK

CONSULTANCY TO SUPPORT ASA AND PPP TF TO PREPARE A PPP TOLL ROAD PROJECT PROPOSAL

(This consultancy to be financed by UK TI)

BACKGROUND AND NECESSITY

On November 9, 2010 the Prime Minister approved the Decision 71/2010/QD-TTg on issuance of Regulations on pilot implementation of PPP investment model. The Decision 71 manifests the Government’s commitment and efforts to do reforms in infrastructure development, through creating a pipeline of creditworthy projects and level playing field for various PPP stakeholders.

In line with the relevant stipulations of Decision 71, an Inter-ministerial PPP Task Force was established in January 2011 with a centralized institutional role to coordinate, support and guide line ministries and provinces in project preparation, bidding, negotiation and management of PPP concessionaire contracts of infrastructure projects. Since the establishment, the PPP TF, through the consultative process with some international and local infrastructure experts, has drafted the Action Plan for the pilot PPP program (2011-2015), Organizational and Management Structure of the PPP TF, studied some guidance, standards, analytical tools that could be applied for identifying, preparing and evaluating pilot candidates. Beside that the PPP TF has actively coordinated donors’ assistance resources for the pilot PPP program in order to build a consistent, integrated approach among the various donors and to achieve a coordinated pool of resources. The PPP TF also started communication with investor community to learn about the market appetite, concerns and expectations.

Moving into the actual implementation stage, it is critical that GOV needs to develop a credible PPP project pipeline (sufficient revenues will be generated to make timely payments to shareholders and lenders; or appropriate subsidies (VGF) to make projects economically viable). The MPI and ASAs need to first demonstrate successful implementation of few pilot projects to earn their political credibility, build the capacity and gain the market confidence.  However, PPP is a new approach in Vietnam, so TF members and ASAs are not familiar with project proposals, which are necessary for project selection and decision on pilot project portfolio.

Till early August 2011 the ASAs proposed to MPI around 30 projects as pilot PPP candidates. However, the enclosed project information is very limited, which is even not sufficient for a preliminary assessment on whether a project is suitable for PPP implementation, and which does not meet the requirements of Decision 71 on a Project Proposal. Based on a series of consultation meetings with some ASAs on implementation of the pilot PPP program and preparation of Project Proposals, the PPP TF observed that ASAs do not have capacity to prepare the Project Proposals required under Decision 71. The ASAs need the external support and resources to collect preliminary data and compile those into a PPP project proposal. The newly established PPP TF requires substantial assistance to guide or support ASAs. Taking into consideration of this factual situation, both the PPP TF and ASAs need technical supports (such as experts/consultants) to develop Project Proposals, which will serve as ground basis for pre-feasibility analysis, selection of pathfinder pilot projects and making recommendation to the Prime Minister for approval of that Project Portfolio. The PPP TF need to involve in this preparation process to gain knowledge and skills so that to be able to guide and support other ASAs in future.

In particular, MPI receives UK TI’s commitment of 8,000 pounds to fund the mobilization of a foreign infrastructure consultant and 8,000 pounds for hiring a national financial consultant to prepare a project proposal for the Elevated Road No. 1 project in Ho Chi Minh City.

OBJECTIVES

- To support the ASA (HCMC PC) and coordinate with  PPP TF to prepare a Project Proposal for the Elevated Road No. 1 project and an analytical tool to test its financial viability.

- To build capacity for the ASA on preparation of project proposals in road sector.

Note: HCMC PC proposed to MPI the Elevated Road No. 1 as a candidate for pilot PPP implementation. This road connects Tan Son Nhat Airport to the downtown area of District 1. .

TASKS

The foreign and national consultants will work on the following specific task requirements:

- Develop an outline and define information requirements for the Project Proposal of the Elevated Road No. 1 project, with close reference to Decision 71 provisions, the TF’s draft Guidelines to develop Project Proposals and draft analytical toll road financial model.

- Review and update the relevant available information of the sector and the project (information from the Master Plan, the previous studies etc.).

- Identify information gaps and propose solution to collect additional information

- Collect additional information and do necessary analysis works with the supports of ASA and PPP TF

- Develop the Project Proposal for the Elevated Road No. 1 project in accordance with Decision 71/pilot PPP program requirements

- Input data of the Elevated Road No. 1 project into the financial model (ASAs’ version) to report on the project financial feasibility

- Provide trainings/ workshop for ASA and related parties on development of project proposals, usage of analytical tool such as financial model.

DELIVERABLES

The following deliverables may be combined into one or more reports and outputs depending on the preferences and requirements of the ASA and MPI’s PPP Task Force:

- The Project Proposal for the Elevated Road No. 1 project , backed up with the financial model presenting about project financial feasibility (submitted to the ASA, with a copy to the TF)

- Relevant training materials for the ASA and the related agencies

QUALIFICATIONS AND EXPERIENCES

- The foreign consultant will have the following qualifications:

- Professional knowledge and expertise in project investment and finance structuring

- Professional knowledge and background about financial markets and investment appraisal

- Good knowledge about transport sector, especially road sector

- A minimum of 15 years of hands-on, practical experience in formulating, designing, evaluating, and implementing PPP infrastructure projects.

- Experiences in designing and implementing PPP projects in Vietnam and/or emerging markets

- Experiences in advising both private investors/developers and government agencies on PPP projects.

- Experiences in designing, evaluating and working directly with PPP units in developed countries and/or emerging markets.

- The national consultant will have the following qualifications

- At least 05 years of practical experience in investment appraisal, evaluating financial feasibility of investment projects, developing financial investment models.

- Excellent of knowledge, skills and experience of financial modeling (e.g. using Excel spreadsheets).

- Knowledgeable about public infrastructure investment in Vietnam, especially road sector

- Experience in project finance structuring and management is an advantage.

- Good English proficiency

Hereinafter referred to as “Decision 71” or “pilot PPP program”.

ASAs are the ministries and provinces who sponsor infrastructure projects.